# Multi-Provider API Migration PRD

Version: 1.0
 Date: February 1, 2026
 Author: Claude (Opus 4.5) as ClawdBot Supervisor
 Owner: Rick (Chaplain)
 Status: Ready for Implementation
 Governance: Category B (CC-B) with Category C elements for auth changes

## Executive Summary

This PRD defines the migration from OAuth-based Claude subscription access to a multi-provider API architecture using OpenRouter as the unified gateway. The goal is to achieve ToS compliance, cost optimization, and operational resilience while preserving voice-critical capabilities for sermon writing.

Core Principle: This system will operate for 10+ years as Rick's Life Operating System. Every decision prioritizes reliability, maintainability, and appropriate cost controls over speed of implementation.

Budget Architecture:

- Claude Max subscription ($100/month) → Human interactive use (claude.ai, this supervisor chat)

- OpenRouter ($100/month cap) → ClawdBot automation, coding, all agent tasks

## Table of Contents

- Current State Audit

- Target Architecture

- Model Routing Strategy

- Fallback System

- Cost Controls & Guardrails

- Claude Code Guardrails

- Implementation Phases

- Testing Protocol

- Rollback Plan

- Monitoring & Alerts

- Supervisor Review Points

## 1. Current State Audit

### 1.1 Audit Tasks (ClawdBot to Complete)

Before any changes, ClawdBot must document the current state:

Authentication Audit:

# Check current LLM provider configuration

cat ~/.clawdbot/clawdbot.json | jq '.llm'

# Look for OAuth tokens vs API keys

cat ~/.clawdbot/clawdbot.json | jq '.llm.anthropic'

# Check for any credential files

ls -la ~/.clawdbot/credentials/ 2>/dev/null || echo "No credentials directory"

# Check environment variables

env | grep -i anthropic

env | grep -i claude

env | grep -i openrouter

Document the following:

| Item | Current Value | Notes |
| --- | --- | --- |
| Authentication method | [OAuth / API Key / Unknown] |  |
| API key location (if exists) | [path or N/A] |  |
| OAuth token location (if exists) | [path or N/A] |  |
| Default model configured | [model name] |  |
| Any provider-specific settings | [list] |  |

Cron Job LLM Audit:

For each cron job, determine if it uses the LLM or just runs scripts:

| Cron Job | Uses LLM? | Model Used | Approx Tokens/Run |
| --- | --- | --- | --- |
| Morning brief (4:30 AM) | [Yes/No] |  |  |
| Weekly market report (Fri 4:00 AM) | [Yes/No] |  |  |
| Ara check-ins (11 AM, 4 PM) | [Yes/No] |  |  |
| Task cache (every 60s) | [Yes/No] |  |  |
| Today cache (every 60s) | [Yes/No] |  |  |
| Week cache (every 5 min) | [Yes/No] |  |  |

Skill LLM Audit:

For each custom skill, confirm which model it currently uses:

| Skill | Default Model | Voice-Critical? | Recommended Model |
| --- | --- | --- | --- |
| arnoldos |  | No | Grok 4.1 Fast |
| sermon-writer |  | YES | Claude Opus 4.5 |
| bible-brainstorm |  | YES | Claude Opus 4.5 |
| web-scout |  | No | Gemini 3 Flash |

### 1.2 Audit Deliverable

ClawdBot must produce a file: ~/clawd/memory/context/api-audit-report.md

This report requires supervisor review before proceeding to Phase 2.

## 2. Target Architecture

### 2.1 High-Level Design

┌─────────────────────────────────────────────────────────────┐

│                     Rick's AI Infrastructure                 │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  ┌─────────────────────┐    ┌─────────────────────────┐    │

│  │   Claude.ai (Max)   │    │       ClawdBot          │    │

│  │   $100/month        │    │   via OpenRouter        │    │

│  │                     │    │   $100/month cap        │    │

│  │ • Supervisor chats  │    │                         │    │

│  │ • Complex dialogue  │    │ • Automation            │    │

│  │ • Strategy/planning │    │ • Coding tasks          │    │

│  │ • Code review       │    │ • Scheduled jobs        │    │

│  │                     │    │ • Skill execution       │    │

│  └─────────────────────┘    └───────────┬─────────────┘    │

│                                         │                   │

│                           ┌─────────────▼─────────────┐    │

│                           │       OpenRouter          │    │

│                           │    (Unified Gateway)      │    │

│                           │                           │    │

│                           │  • Single API key         │    │

│                           │  • Automatic fallbacks    │    │

│                           │  • Unified billing        │    │

│                           │  • Spending limits        │    │

│                           └─────────────┬─────────────┘    │

│                                         │                   │

│              ┌──────────────────────────┼──────────────┐   │

│              │                          │              │   │

│              ▼                          ▼              ▼   │

│  ┌───────────────────┐   ┌─────────────────┐  ┌──────────┐│

│  │ Anthropic Claude  │   │  Google Gemini  │  │ xAI Grok ││

│  │ • Opus 4.5        │   │  • 3 Flash      │  │ • 4.1    ││

│  │ • Sonnet 4.5      │   │  • 3 Pro        │  │ • 4.1 Fst││

│  │ • Haiku 4.5       │   │  • 2.5 Flash    │  │          ││

│  └───────────────────┘   └─────────────────┘  └──────────┘│

│                                                             │

└─────────────────────────────────────────────────────────────┘

### 2.2 Why OpenRouter for Everything

| Consideration | Direct APIs | OpenRouter | Decision |
| --- | --- | --- | --- |
| Management complexity | 3+ API keys, 3+ billing systems | 1 API key, 1 billing | OpenRouter |
| Fallback handling | Custom code required | Built-in | OpenRouter |
| Spending limits | Per-provider setup | Single place | OpenRouter |
| Latency | Minimal | +50-100ms | Acceptable |
| Reliability | Direct | 99.9%+ uptime | Acceptable |
| Price | Base price | Base + small margin (~5%) | Acceptable |

Decision: Use OpenRouter for all ClawdBot API calls. The small cost premium is worth the operational simplicity.

### 2.3 OpenRouter Configuration

Account: Already created with payment method
 Current limit: $20 (to be increased to $100)
 Target limit: $100/month hard cap

Required Models to Enable:

- anthropic/claude-opus-4.5

- anthropic/claude-sonnet-4.5

- anthropic/claude-haiku-4.5

- google/gemini-3-flash

- google/gemini-3-pro

- google/gemini-2.5-flash

- x-ai/grok-4.1

- x-ai/grok-4.1-fast

## 3. Model Routing Strategy

### 3.1 Task Tier Classification

| Tier | Name | Criteria | Primary Model | Cost (in/out per M) |
| --- | --- | --- | --- | --- |
| P1 | Premium/Voice | Voice-critical, sermon writing, bible work | Claude Opus 4.5 | $5.00 / $25.00 |
| P2 | Standard/Coding | Coding, complex analysis, reports | Claude Sonnet 4.5 | $3.00 / $15.00 |
| P3 | Utility/Fast | General chat, simple tasks | Grok 4.1 Fast | $0.20 / $0.50 |
| P4 | Bulk/Cheap | Automation, parsing, extraction | Gemini 3 Flash | $0.50 / $3.00 |

### 3.2 Task-to-Tier Mapping

| Task / Trigger | Tier | Primary Model | Rationale |
| --- | --- | --- | --- |
| sermon-writer skill | P1 | Claude Opus 4.5 | Voice profile calibrated for Claude |
| bible-brainstorm skill | P1 | Claude Opus 4.5 | Theological depth, voice consistency |
| Claude Code invocations | P2 | Claude Sonnet 4.5 | Coding capability, cost balance |
| Coding tasks (non-CC) | P2 | Claude Sonnet 4.5 | Good coding, reviewable output |
| Weekly market report | P3 | Gemini 3 Flash | Structured analysis, not voice-critical |
| Morning brief generation | P4 | Grok 4.1 Fast | Aggregation only, minimal reasoning |
| Ara check-ins | P4 | Grok 4.1 Fast | Simple scheduled prompts |
| arnoldos operations | P4 | Grok 4.1 Fast | Tool dispatch, minimal reasoning |
| web-scout extraction | P4 | Gemini 3 Flash | Parsing, structured output |
| General interactive chat | P3 | Grok 4.1 Fast | Near-frontier at utility prices |

### 3.3 Skill-Level Configuration

Each skill should declare its tier in the SKILL.md frontmatter:

---

name: sermon-writer

description: Draft sermons in Rick's authentic preaching voice.

metadata:

clawdbot:

emoji: "📜"

model_tier: P1

fallback_behavior: notify_and_offer

---

Model tier values:

- P1 → Claude Opus 4.5

- P2 → Claude Sonnet 4.5

- P3 → Grok 4.1 Fast

- P4 → Gemini 3 Flash

### 3.4 Detection Logic

ClawdBot should implement tier detection in this priority order:

- Explicit skill tier — If skill has model_tier in frontmatter, use it

- Keyword detection — If message contains "sermon", "preach", "brainstorm [book]", use P1

- Code detection — If message contains code blocks or asks for code, use P2

- Default — Use P3 (Grok 4.1 Fast) for everything else

## 4. Fallback System

### 4.1 Fallback Chains by Tier

| Tier | Primary | Fallback 1 | Fallback 2 | Fallback 3 |
| --- | --- | --- | --- | --- |
| P1 | Claude Opus 4.5 | NOTIFY | Offer Gemini 3 Pro | — |
| P2 | Claude Sonnet 4.5 | Claude Haiku 4.5 | Gemini 3 Flash | Grok 4.1 |
| P3 | Grok 4.1 Fast | Gemini 3 Flash | Claude Haiku 4.5 | — |
| P4 | Gemini 3 Flash | Grok 4.1 Fast | Gemini 2.5 Flash | — |

### 4.2 P1 (Voice-Critical) Fallback Behavior

Special handling required. When Opus is unavailable for sermon-writer or bible-brainstorm:

- Do NOT automatically fall back — Voice quality is paramount

Send Telegram notification:
 ⚠️ Claude Opus unavailable for voice-critical task.Task: [sermon-writer / bible-brainstorm]Request: [first 100 chars of request]Options:• Reply "draft with gemini" to proceed with Gemini 3 Pro (voice may differ)• Reply "wait" to queue for retry in 15 minutes• Reply "cancel" to abort

- Wait for Rick's response before proceeding

If "draft with gemini" — Use Gemini 3 Pro with warning prepended to output:
 ⚠️ DRAFT GENERATED WITH GEMINI 3 PROVoice calibration was done with Claude Opus. This draft may not fully match your preaching voice. Review carefully before use.

### 4.3 OpenRouter Fallback Implementation

Use OpenRouter's native fallback feature:

const response = await openrouter.chat.completions.create({

model: "anthropic/claude-sonnet-4.5",

messages: [...],

extra_body: {

models: [

"anthropic/claude-haiku-4.5",

"google/gemini-3-flash",

"x-ai/grok-4.1"

]

}

});

// Check which model actually responded

console.log(`Response from: ${response.model}`);

### 4.4 Fallback Logging

Every fallback event must be logged to ~/clawd/memory/logs/fallback-events.log:

[2026-02-01T10:30:00Z] FALLBACK

Tier: P2

Primary: anthropic/claude-sonnet-4.5

Reason: rate_limited

Fell back to: google/gemini-3-flash

Task: coding task - cache script

Tokens: 1200 in / 800 out

## 5. Cost Controls & Guardrails

### 5.1 OpenRouter Spending Limits

Configure in OpenRouter dashboard:

| Limit Type | Value | Action When Hit |
| --- | --- | --- |
| Monthly hard cap | $100.00 | Block all requests |
| Daily soft limit | $10.00 | Alert only, continue |
| Per-request max | $2.00 | Block request, notify |

### 5.2 Alert Thresholds

Send Telegram notifications at these thresholds:

| Threshold | % of Monthly | Alert Message |
| --- | --- | --- |
| Warning | 50% ($50) | "📊 OpenRouter: 50% of monthly budget used ($50)" |
| Caution | 75% ($75) | "⚠️ OpenRouter: 75% of monthly budget used ($75)" |
| Critical | 90% ($90) | "🚨 OpenRouter: 90% of monthly budget used! $10 remaining" |
| Exhausted | 100% ($100) | "🛑 OpenRouter: Monthly budget exhausted. API calls blocked." |

### 5.3 Per-Tier Budget Allocation (Advisory)

To prevent one tier from consuming the entire budget:

| Tier | Suggested Monthly Allocation | Rationale |
| --- | --- | --- |
| P1 (Voice) | $40 | Premium tasks, most important |
| P2 (Coding) | $30 | Moderate use expected |
| P3 (Utility) | $20 | High volume, low cost |
| P4 (Bulk) | $10 | Automation, very cheap |

Note: These are guidelines, not hard limits. OpenRouter doesn't support per-model limits, so this requires self-monitoring.

### 5.4 Cost Estimation Before Execution

For tasks expected to use significant tokens, ClawdBot should estimate cost before proceeding:

Estimated cost for this task:

Model: Claude Opus 4.5

Input: ~5,000 tokens ($0.025)

Output: ~2,000 tokens ($0.050)

Total: ~$0.075

Proceed? [Yes / Use cheaper model / Cancel]

Trigger estimation when:

- Input context > 10,000 tokens

- Expected output > 5,000 tokens

- Using P1 tier for non-skill task

- User explicitly asks for estimate

## 6. Claude Code Guardrails

### 6.1 The Problem

Claude Code can consume massive tokens through:

- Infinite loops in planning/execution

- Excessive retries on failures

- Large context accumulation

- Sub-agent spawning

Real-world example: $300 spent in a single day from runaway Claude Code session.

The deeper problem: A hard cutoff mid-task can leave a project in a broken state, requiring even more spending to fix. The solution is tiered warnings with checkpointing, not just a kill switch.

### 6.2 Tiered Cost Guardrails

| Threshold | Action | Details |
| --- | --- | --- |
| $5 | Info | "CC has used $5. Task progressing normally." |
| $10 | Warning + Checkpoint | Auto-commit current work. Ask: "Continue? [yes / review progress / stop]" |
| $15 | Caution | "CC has used $15. Approaching limit. Next checkpoint at $20." |
| $20 | Hard Stop + Save | Auto-commit with message "WIP: stopped at cost limit". Notify Rick. Never leave files in broken state. |

### 6.3 Checkpoint Protocol

When hitting $10 or $20 threshold:

- Pause execution immediately (don't start new operations)

- Complete any in-flight file writes (don't corrupt files)

Git add and commit current state:
 git add -Agit commit -m "WIP: CC checkpoint at $X spent - [task summary]"

Report status to Rick:
 🔄 Claude Code CheckpointTask: [description]Spent: $10.00Progress: [summary of what's done]Remaining: [summary of what's left]Options:• Reply "continue" to proceed (next stop: $15 caution, $20 hard limit)• Reply "review" to see current changes• Reply "stop" to end here (progress saved)

- Wait for response before proceeding

### 6.4 Pre-Execution Safeguards

Before ANY Claude Code execution:

Ensure clean git state:

 git status  # Must be clean or committed

git checkout -b cc/[task-name]  # Work in feature branch

- Classify task complexity:

  - Simple (single file, clear spec) → Proceed with monitoring

  - Medium (multi-file, some judgment) → Proceed with monitoring

  - Complex (architecture changes) → Require Rick confirmation first

Always start with /plan mode:

 claude --plan "TASK DESCRIPTION"

- Planning typically costs $0.50-2.00. Review plan before execution.

### 6.5 Recommended Claude Code Workflow

┌─────────────────────────────────────────┐

│           Rick requests task            │

└────────────────────┬────────────────────┘

▼

┌─────────────────────────────────────────┐

│  ClawdBot ensures clean git state       │

│  Creates feature branch: cc/task-name   │

└────────────────────┬────────────────────┘

▼

┌─────────────────────────────────────────┐

│  Claude Code runs in /plan mode         │

│  (~$0.50-2.00, no execution)            │

└────────────────────┬────────────────────┘

▼

┌─────────────────────────────────────────┐

│  ClawdBot summarizes plan for Rick      │

│  "CC proposes: 3 files, ~200 lines"     │

│  "Estimated execution cost: ~$3-5"      │

└────────────────────┬────────────────────┘

▼

┌─────────────────────────────────────────┐

│  Rick approves / modifies / rejects     │

│  OR: Rick pastes to Supervisor for      │

│      code review before approval        │

└────────────────────┬────────────────────┘

▼

┌─────────────────────────────────────────┐

│  If approved: Execute with guardrails   │

│  $5 info → $10 checkpoint → $15 caution │

│  → $20 hard stop (always saves state)   │

└────────────────────┬────────────────────┘

▼

┌─────────────────────────────────────────┐

│  On completion: Commit, notify Rick     │

│  "CC complete. $X spent. Ready for      │

│   review or merge to main."             │

└─────────────────────────────────────────┘

### 6.6 Supervisor Review Integration

For medium/complex tasks, the workflow includes supervisor review:

- CC generates plan

- ClawdBot summarizes for Rick

- Rick copies plan to Claude.ai supervisor chat

- Supervisor reviews for:

  - Scope creep (is CC trying to do too much?)

  - Risky operations (system files, configs, auth)

  - Logical errors in approach

  - Cost estimation sanity check

- Supervisor provides feedback/approval

- Rick relays approval to ClawdBot

- CC executes approved plan

This human-in-the-loop pattern is why $300 runaway sessions won't happen. The horror stories come from unsupervised autonomous mode on open-ended tasks.

### 6.7 Additional Hard Limits

Beyond cost, enforce these limits:

| Guardrail | Limit | Action |
| --- | --- | --- |
| Max execution time | 30 minutes | Checkpoint and pause |
| Max retries on same error | 3 | Stop, report error pattern |
| Max file modifications | 20 files | Pause, ask to continue |

### 6.8 Emergency Stop

ClawdBot must implement an emergency stop command:

/cc-stop [session-id | all]

This immediately:

- Sends SIGTERM to Claude Code process

- Waits 5 seconds for graceful shutdown

- If still running, sends SIGKILL

- Commits any salvageable work: git commit -m "EMERGENCY: CC stopped by user"

- Logs the termination with cost spent

- Notifies Rick via Telegram

### 6.9 Recovery from Interrupted Session

If CC is stopped (emergency, limit, or crash):

- Check git status: git status and git log -3

- Review partial work: Look at uncommitted or recent commits

- Options:

  - git stash → Discard CC's work, start fresh

  - Continue from checkpoint → Resume with new CC session

  - Manual completion → Finish the work yourself or with supervisor help

- Never force-push or rewrite history during recovery

## 7. Implementation Phases

### Phase 1: Audit (Day 1)

Governance: CC-B

Tasks:

- [ ] Run authentication audit commands

- [ ] Document current OAuth/API configuration

- [ ] Audit cron jobs for LLM usage

- [ ] Audit skills for model requirements

- [ ] Produce api-audit-report.md

- [ ] Submit for supervisor review

Deliverable: Audit report reviewed and approved by supervisor

### Phase 2: OpenRouter Setup (Day 2)

Governance: CC-C (auth changes require supervisor + Rick)

Tasks:

- [ ] Verify OpenRouter account and payment

- [ ] Increase spending limit from $20 to $100

- [ ] Configure alert webhooks for Telegram

- [ ] Generate API key

- [ ] Store API key securely (NOT in git-tracked files)

- [ ] Test basic API call outside ClawdBot

Deliverable: OpenRouter API key working, limits configured

Supervisor Review Required: Before storing any credentials

### Phase 3: ClawdBot Configuration (Day 2-3)

Governance: CC-B with CC-C for credential handling

Tasks:

- [ ] Update ~/.clawdbot/clawdbot.json LLM configuration

- [ ] Configure OpenRouter as provider

- [ ] Set up model routing logic

- [ ] Configure fallback chains

- [ ] Keep OAuth as backup (do not remove yet)

- [ ] Test each tier with simple prompts

Configuration template:

{

"llm": {

"provider": "openrouter",

"apiKey": "${OPENROUTER_API_KEY}",

"defaultModel": "x-ai/grok-4.1-fast",

"modelTiers": {

"P1": "anthropic/claude-opus-4.5",

"P2": "anthropic/claude-sonnet-4.5",

"P3": "x-ai/grok-4.1-fast",

"P4": "google/gemini-3-flash"

},

"fallbacks": {

"P1": ["notify"],

"P2": ["anthropic/claude-haiku-4.5", "google/gemini-3-flash"],

"P3": ["google/gemini-3-flash", "anthropic/claude-haiku-4.5"],

"P4": ["x-ai/grok-4.1-fast", "google/gemini-2.5-flash"]

}

}

}

Note: Actual config structure depends on ClawdBot/MoltBot's configuration format. ClawdBot should adapt this to the correct schema.

Deliverable: ClawdBot responding via OpenRouter with correct model routing

Supervisor Review Required: Config changes before applying

### Phase 4: Skill Updates (Day 3-4)

Governance: CC-B

Tasks:

- [ ] Update sermon-writer/SKILL.md with model_tier: P1

- [ ] Update bible-brainstorm/SKILL.md with model_tier: P1

- [ ] Update arnoldos/SKILL.md with model_tier: P4

- [ ] Update web-scout/SKILL.md with model_tier: P4

- [ ] Implement P1 fallback notification logic

- [ ] Test each skill triggers correct model

Deliverable: All skills using correct model tiers

### Phase 5: Cron Job Updates (Day 4)

Governance: CC-B

Tasks:

- [ ] Update morning brief to use P4 tier

- [ ] Update weekly market report to use P3 tier

- [ ] Update Ara check-ins to use P4 tier

- [ ] Test each cron job manually before enabling

- [ ] Monitor first automated run of each

Deliverable: All cron jobs using appropriate model tiers

### Phase 6: Claude Code Guardrails (Day 4-5)

Governance: CC-B

Tasks:

- [ ] Implement token/time limits for CC invocations

- [ ] Implement /cc-stop emergency command

- [ ] Implement /plan mode preference

- [ ] Test guardrails with controlled task

- [ ] Document CC workflow in AGENTS.md

Deliverable: Claude Code guardrails operational

### Phase 7: Monitoring & Alerts (Day 5)

Governance: CC-B

Tasks:

- [ ] Implement Telegram alerts for spending thresholds

- [ ] Implement fallback event logging

- [ ] Create daily cost summary (optional cron)

- [ ] Test alert delivery

Deliverable: Monitoring system operational

### Phase 8: Validation & OAuth Removal (Day 6-7)

Governance: CC-C

Tasks:

- [ ] Run system for 48+ hours on OpenRouter

- [ ] Verify no unexpected costs

- [ ] Verify all skills working correctly

- [ ] Verify all cron jobs working correctly

- [ ] Get Rick's approval to remove OAuth

- [ ] Remove OAuth configuration (backup first!)

- [ ] Final supervisor review

Deliverable: Clean cutover complete, OAuth removed

## 8. Testing Protocol

### 8.1 Pre-Migration Tests

Before enabling OpenRouter for production:

| Test | Command/Action | Expected Result |
| --- | --- | --- |
| OpenRouter connectivity | curl test with API key | 200 OK |
| Opus via OR | Send simple prompt | Response from claude-opus-4.5 |
| Sonnet via OR | Send simple prompt | Response from claude-sonnet-4.5 |
| Grok via OR | Send simple prompt | Response from grok-4.1-fast |
| Gemini via OR | Send simple prompt | Response from gemini-3-flash |
| Fallback test | Block primary, send request | Falls back to secondary |

### 8.2 Post-Migration Tests

After ClawdBot is configured:

| Test | Action | Expected Result |
| --- | --- | --- |
| Default tier | Send generic message | Uses Grok 4.1 Fast |
| Sermon trigger | "Help me draft a sermon on Romans 8" | Uses Claude Opus 4.5 |
| Code trigger | "Write a Python script to..." | Uses Claude Sonnet 4.5 |
| arnoldos trigger | "What's on my calendar today?" | Uses Grok 4.1 Fast |
| Fallback notification | Simulate Opus outage | Telegram notification received |
| Cost alert | Simulate 50% spend | Telegram alert received |
| CC guardrail | Spawn CC, let it run long | Terminates at limit |

### 8.3 Stress Test (Optional)

Before full production, optionally run:

- 50 rapid requests across all tiers

- Verify no rate limiting issues

- Verify costs align with expectations

## 9. Rollback Plan

### 9.1 During Migration (OAuth Still Available)

If OpenRouter fails during Phases 1-7:

Immediate: Edit config to revert to OAuth
 # Restore OAuth config (backup location)cp ~/.clawdbot/clawdbot.json.oauth-backup ~/.clawdbot/clawdbot.jsonsudo systemctl restart clawdbot

- Notify Rick: "OpenRouter issue, reverted to OAuth"

- Investigate: Check logs, OpenRouter status

- Report to supervisor: What went wrong

### 9.2 After OAuth Removal (Phase 8+)

If OpenRouter fails after OAuth is removed:

- Check OpenRouter status: https://status.openrouter.ai

- If OpenRouter down:

  - Notify Rick immediately

  - ClawdBot operates in "degraded mode" (no LLM calls)

  - Queue non-urgent tasks

- If account issue (billing, etc.):

  - Notify Rick to check OpenRouter dashboard

  - May need to add credits or resolve billing

- If specific model down:

  - Fallback chain should handle automatically

  - Monitor fallback logs

### 9.3 Emergency: Re-enable OAuth

If absolutely necessary to restore OAuth:

- Rick must log into claude.ai and generate new OAuth tokens

- Reconfigure ClawdBot with OAuth

- WARNING: This re-exposes account to potential ToS enforcement

- Should only be used as temporary measure

## 10. Monitoring & Alerts

### 10.1 Daily Monitoring

ClawdBot should track and log daily:

| Metric | Location | Purpose |
| --- | --- | --- |
| Total spend | OpenRouter dashboard | Budget tracking |
| Requests by model | ~/clawd/memory/logs/model-usage.log | Routing verification |
| Fallback events | ~/clawd/memory/logs/fallback-events.log | Reliability tracking |
| Errors | ~/clawd/memory/logs/api-errors.log | Issue detection |

### 10.2 Telegram Alert Messages

Spending alerts:

📊 OpenRouter Daily Summary

Date: 2026-02-01

Spend today: $3.45

Spend this month: $45.67 (45.7% of $100)

Top models:

• claude-opus-4.5: $2.10 (15 requests)

• grok-4.1-fast: $0.85 (230 requests)

• gemini-3-flash: $0.50 (45 requests)

Threshold alerts:

⚠️ OpenRouter Budget Alert

Monthly spend has reached 75% ($75.00 of $100.00)

Remaining budget: $25.00

Days remaining in month: 8

Suggested daily limit: $3.13

Reply "details" for breakdown by model.

Fallback alerts:

🔄 Model Fallback Occurred

Primary: anthropic/claude-sonnet-4.5

Reason: rate_limited

Fell back to: google/gemini-3-flash

Task: coding task

Time: 2026-02-01 10:30:00 CST

No action required - fallback successful.

### 10.3 Weekly Summary

Every Monday morning, send summary:

📈 OpenRouter Weekly Summary (Jan 26 - Feb 1)

Total spend: $23.45

Requests: 1,247

By tier:

• P1 (Voice): $8.50 (34 requests)

• P2 (Coding): $6.20 (28 requests)

• P3 (Utility): $5.75 (485 requests)

• P4 (Bulk): $3.00 (700 requests)

Fallback events: 3

Errors: 1 (resolved)

Budget status: $23.45 of $100.00 (23.5%)

## 11. Supervisor Review Points

The following require supervisor (Claude Opus) review before proceeding:

| Phase | Review Item | How to Submit |
| --- | --- | --- |
| Phase 1 | Audit report | Paste report to supervisor chat |
| Phase 2 | OpenRouter configuration plan | Paste config before applying |
| Phase 3 | ClawdBot config changes | Paste proposed config |
| Phase 6 | Claude Code guardrail implementation | Paste code/config |
| Phase 8 | Final validation before OAuth removal | Summary report |

### Review Submission Template

When submitting for review, use this format:

## Supervisor Review Request

**Phase:** [number]

**Item:** [what you're submitting]

**Risk Level:** [Low / Medium / High]

### Current State

[What exists now]

### Proposed Change

[What you want to do]

### Files Affected

[List of files]

### Rollback Plan

[How to undo if needed]

### Questions for Supervisor

[Any uncertainties]

## Appendix A: Model Quick Reference

| Model (OpenRouter ID) | Cost (in/out per M) | Best For |
| --- | --- | --- |
| anthropic/claude-opus-4.5 | $5.00 / $25.00 | Voice-critical, complex reasoning |
| anthropic/claude-sonnet-4.5 | $3.00 / $15.00 | Coding, analysis |
| anthropic/claude-haiku-4.5 | $1.00 / $5.00 | Fast Claude tasks |
| google/gemini-3-pro | $2.00 / $12.00 | Multimodal, fallback for voice |
| google/gemini-3-flash | $0.50 / $3.00 | Structured tasks, reports |
| google/gemini-2.5-flash | $0.15 / $0.60 | Bulk processing |
| x-ai/grok-4.1 | $3.00 / $15.00 | Conversational, real-time data |
| x-ai/grok-4.1-fast | $0.20 / $0.50 | Best value utility tier |

## Appendix B: File Locations

| Purpose | Path |
| --- | --- |
| ClawdBot config | ~/.clawdbot/clawdbot.json |
| OAuth backup (during transition) | ~/.clawdbot/clawdbot.json.oauth-backup |
| OpenRouter API key | ~/.config/clawd/openrouter.key (chmod 600) |
| Model usage log | ~/clawd/memory/logs/model-usage.log |
| Fallback event log | ~/clawd/memory/logs/fallback-events.log |
| API error log | ~/clawd/memory/logs/api-errors.log |
| Audit report | ~/clawd/memory/context/api-audit-report.md |
| This PRD | ~/clawd/memory/context/multi-provider-api-migration-prd.md |

## Appendix C: Magic Phrases for Context Recovery

For ClawdBot (after /new):

"Let's continue with the multi-provider API migration. Check the PRD at memory/context/multi-provider-api-migration-prd.md"

For Supervisor (Claude Opus):

"ClawdBot is submitting a review request for the API migration project."

## Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-02-01 | Claude (Opus) | Initial PRD |

This PRD establishes the foundation for ClawdBot's multi-provider API architecture. Implementation should proceed methodically through each phase with supervisor review at designated checkpoints. The goal is a robust, cost-effective, ToS-compliant system that will serve as Rick's Life Operating System for years to come.